# Assignment 02

# Software Project Management

Submitted by: Waleed Asif

Roll number: 21i-0537

Date: 14/02/2025

# 1. Planning and Development (1 month)

## Technical Requirements:

Database Management System: MySQL or PostgreSQL (open-source to reduce costs)

Server specifications:

- Mid-tier server with minimum 16GB RAM

- 1TB storage (allowing for future growth)

- RAID configuration for data redundancy

Backup solution: Daily automated backups

Web-based interface for data entry and retrieval

## Justification:

Open-source DBMS saves on licensing costs

Web interface eliminates need for client-side software installation

One month allows for:

- System design and database schema creation (1 week)

- Development and testing of web interface (2 weeks)

- Initial deployment and testing system (1 week)

# 2. Staff Training (2 weeks)

## Requirements:

2 staff members from each location (10 total)

Training materials and documentation

Video conferencing setup for remote training

## Justification:

Training two staff per location creates redundancy

Two weeks allows:

- Week 1: Basic system operation and data entry procedures

- Week 2: Advanced features, troubleshooting, and hands-on practice

Video conferencing reduces travel costs

# 3. Data Entry and Migration (3 months)

## Approach:

- 10,000 records ÷ 10 staff = 1,000 records per person

- Daily target: ~15-20 records per person

- Quality control process: Daily verification of entered data

- Regular backups and progress tracking

## Justification:

Conservative estimate of 20 records per day allows for:

- Careful data entry

- Quality checks

- Handling complex or damaged records

Three months provides a buffer for unexpected issues

# 4. Budget Breakdown ($5,000):

## Hardware and Infrastructure ($2,000):

- Server and storage: $1,500

- Backup solution: $500

## Justification:

Critical for system reliability and data security

## Software Development ($1,200):

- Database setup: $300

- Web interface development: $900

## Justification:

Using open-source solutions reduces costs

## Training ($800):

- Training materials: $300

- Video conferencing setup: $500

## Justification:

Remote training reduces travel costs while ensuring quality training

## Quality Control and Contingency ($1,000):

- Quality assurance tools: $400

- Contingency fund: $600

## Justification:

- QA tools ensure data accuracy

- Contingency fund (12% of budget) for unexpected issues

## Risk Mitigation Strategies:

### 1. Technical:

- Regular system backups

- Failover systems for critical components

- Detailed documentation

### 2. Operational:

- Progress tracking tools

- Regular status meetings

- Clear escalation procedures

### 3. Quality:

- Automated validation rules

- Daily quality checks

- Error reporting system

This plan optimizes the available time and budget while ensuring data integrity and system reliability. The focus on open-source solutions and remote training helps maintain cost efficiency, while the phased approach allows for proper testing and quality control throughout the implementation.